|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | **Description** | **StartDate** | **EndDate** | **Member** | **Status** |
| Create mockup-layout | Make the template that go throuht the whole website | 08/04/2020 | 09/04/2020 | Hieu Nguyen | Done |
| Home Page | The Home Page should be created making use of Sections with a suitable logo, the header section can be added which will show images chairs.  The site must contain the links to navigate through any category for the information.  The site should display a menu which will contain the options for brief introduction about the various furniture’s available, location of the shop and any other information if required. | 10/04/2020 | 12/04/2020 | Hieu Nguyen |  |
| Contact us page | There should be a “Contact Us” page which will have the Address of the Company which should be displayed using GeoLocation API (eg. GoogleMaps) and the email address which when clicked will invoke the local mail client from where they can send an email. | 13/04/2020 | 15/04/2020 | Thanh Ngo |  |
| Product page  (US chair) | Create a page that list all products of US chair company.Links of product can be categorized like (Dinning, Office, etc.) | 16/04/2020 | 18/04/2020 | Thanh Ngo |  |
| Product page  (Germany chair) | Create a page that list all products of Germany chair company.Links of product can be categorized like (Dinning, Office, etc.) | 19/04/2020 | 20/04/2020 | Hieu Nguyen |  |
| Product page  (Russian chair) | Create a page that list all products of Russian chair company.Links of product can be categorized like (Dinning, Office, etc.) | 21/04/2020 | 22/04/2020 | Hieu Nguyen |  |
| Single Product page | Create a page that show product information. A brief summary of features of the chairs should be displayed on the Web Page along with the picture but detailed Features should be stored in Individual Word documents which can be downloaded or viewed by the User who wishes to see the same. | 23/04/2020 | 28/04/2020 | Thanh Ngo |  |
| Check and Optimize | Check and optimize code | 29/04/2020 | 30/04/2020 | Hieu Nguyen |  |
| Write Report | Write user guide and design document report | 1/5/2020 | 3/5/2020 | Thanh Ngo |  |